## Slide 1: BDQ69 SunGuide Support, Maintenance and Development Enhancement Contract
July 14, 2010
Kickoff Meeting

## Slide 2: Introductions
Roll call
  Tallahassee
  Districts 1, 2, 3, 4, 5, 6, 7
  Florida Turnpike Enterprise
  Miami Dade Expressway Authority
  Lee County
  City of Tallahassee
  OOCEA
  I-595 PPT
Purpose of meeting

## Slide 3: BDQ69 Overview
Contract includes
  Support
  Maintenance
  Development Enhancements
Majority of staff carry over from previous SunGuide Development contract

## Slide 4: SwRI Staffing
PM: Robert Heller
SPM: Tucker Brown
Phone Support: Hector Iruegas, Brent Becker
Florida support: Mary Thornton (MCO), Lucent TBD (MIA)
San Antonio support: Jose Perez
Others as needed: Marc Alban, John Brisco, Adam Clauss, Steve Dellenback, Uma Goring, Amit Misra, Juanita Ortega, Lynne Randolph, Sam Slocum, Roger Strain

## Slide 5: CO Staffing
FDOT PM: Arun Krishnamurthy
PBS&J Support:
  PM: Khue Ngo
  Project Support: Clay Packard, Derek Vollmer, Vernell Johnson, John Hope, Marie Howell, Steve Novosad
  Project Advisor: David Chang

## Slide 6: Support
Phone Support:
  Critical failures
  Failures
  External failure
Footprints
  Defect
  Deployment / Configuration
  Enhancement

## Slide 7: Support Definitions
Critical Failure
  Multiple subsystems failure
  Failure of single critical (GUI, Databus) subsystem
Failure
  Single Subsystem or driver failing
External Failure
  SunGuide interfaces with external systems are failing

## Slide 8: Support Definitions (more)
Defect
  Software issue that can be compensated for through manual operation or that does not impact operation of the TMC
Deployment / Configuration Issue
  Issue related to either an installation or configuration that is prohibiting proper operation of the software
Enhancement
  Improvement to the software that can be included in a future release

## Slide 9: Enhancement Development
Scope of services outlines structured SDLC
  Phases:
    Concept of Operations
    Requirements,
    Design,
    Development,
    Integration,
    Testing,
    Deployments

## Slide 10: Enhancement Development (contd)
Scope of services outlines structured SDLC
  Reviews:
    CMB,
    Requirements,
    Preliminary Design Review,
    Detailed Design Review,
    Dry Runs,
    Physical Configuration Audit,
    Test Readiness,
    Hot Wash Up,
    Others

## Slide 11: Enhancement Development (contd)
Scope of services outlines structured SDLC
  Documents:
    CONOPS,
    SRS,
    SDD,
    ICD,
    SIP & SICP,
    VDD,
    SUM,
    DBDD,
    Test Results,
    Corrective Actions,
    Training Plans & Training Materials,
    Deployment Plan
    Meeting materials including minutes.
Latitude to include or exclude phases, reviews and Documents from any enhancement

## Slide 12: Required Responses
Category | Required Initial Response Time | Initial Response
Critical Failure | One hour | Return the phone call
Failure | One hour | Return the phone call
Ext. Failure | One hour | Return the phone call
Defect | 1 business day | Email to submitter
Deployment / Configuration | 1 business day | Email to submitter
Enhancement | 3 business day | Email to submitter

## Slide 13: Required Responses
Category | Escalation Time | On-site Response
Critical Failure | Two hours | 4 Hours from FDOT PM Approval
Failure | 8 hours | 1 Business Day from FDOT PM Approval
Ext. Failure | 12 Hours of contact with external POC | 1 Business Day from FDOT PM Approval
Defect | 1 business day | No
Deployment / Configuration | 1 business day | 1 Business Day from FDOT PM Approval
Enhancement | 2 business weeks | No

## Slide 14: Liquidated Damages
Performance Measure | Expected Performance per Quarter | Damages
Initial response to phone calls for Critical Failure, Failures and External Failure | ≤ 1 missed response | $5,000
Initial response to deployment configuration issues | ≤ 2 missed responses | $1,000
Initial response to defects | ≤ 4 missed responses | $1,000
Document Deliverables | ≤ 4 missed responses | $1,000

## Slide 15: Footprints Modifications
Reported Via – Tracks whether the issue was reported via web or by phone
Phone Notification Time – Time which the issue was initially reported (if phone)
Initial Response – Time which the responder sent a email or called to issue reporter

## Slide 16: Footprints Modifications
Escalated to SPM/PM – Time at which the issue was brought to the attention of the SPM/PM for oversight until the issue is corrected
Updated Priority – Changes to the initial Priority listed in the issue as agreed upon by FDOT PM

## Slide 17: Footprints Modifications
Hours worked by each developer will be tracked for each issue.

## Slide 18: Meeting Support
Meeting Type | Frequency
Kickoff Meeting | Once
Support Meetings | 4 week period
Progress or Status Meetings | 4 week period
Outreach Presentations | As needed

## Slide 19: Questions? Open Discussion